# Change Request Document

## Scope Baseline

The original scope involves developing a User Authentication System consisting of a login module, dashboard UI, and API integration, with a timeline of 2 weeks. Constraints include limited API access and dependencies on third-party authentication services.

## Meeting Findings

The client requires login functionality supporting both email and Google authentication.

The dashboard must be capable of tracking user activity and analytics.

The estimated timeline remains 2 weeks.

Action items include API design (3 days) and UI design (2 days).

The client is responsible for providing API keys.

A primary risk identified is the potential delay in third-party API integration.

## Change Summary

Formalization of specific authentication methods (Email and Google) and the addition of activity/analytics tracking requirements for the dashboard.

## Impact

Technical: Requires integration with Google OAuth API.

Schedule: No change to the 2-week timeline, but critical path depends on timely receipt of API keys.

## Proposed Work

Implement backend API for email and Google authentication.

Develop frontend UI for login and user dashboard.

Integrate analytics tracking into the dashboard.

## Acceptance Criteria

Users can successfully log in via email.

Users can successfully log in via Google authentication.

Dashboard correctly displays user activity and analytics data.