# Change Request Document

## Scope Baseline

Project: User Authentication System

Deliverables: Login module, dashboard UI, and API integration.

Timeline: 2 weeks.

Constraints: Limited API access.

Dependencies: Third-party authentication services.

## Meeting Findings

Login functionality must support both email and Google authentication.

The dashboard must be capable of tracking user activity and analytics.

Backend API design is estimated to take 3 days.

Frontend UI design is estimated to take 2 days.

Client is responsible for providing API keys.

## Change Summary

Formalization of specific authentication methods (Email, Google) and dashboard requirements (Activity and Analytics tracking) based on the kick-off meeting.

## Impact

Development: Backend must implement dual authentication logic.

Integration: Dependency on Google authentication API.

Timeline: Remains at 2 weeks, provided API keys are delivered on time.

## Proposed Work

Design and implement API for email and Google login.

Develop a dashboard UI featuring activity and analytics tracking.

Integrate third-party authentication services.

## Acceptance Criteria

Users can successfully log in via email.

Users can successfully log in via Google authentication.

Dashboard displays user activity and analytics data correctly.