# Change Request Document

## Scope Baseline

The original scope involves developing a User Authentication System including a login module, dashboard UI, and API integration, with a timeline of 2 weeks. Constraints include limited API access and dependencies on third-party authentication services.

## Meeting Findings

The client requires login functionality supporting both email and Google authentication.

The dashboard must track user activity and analytics.

The estimated timeline is confirmed as 2 weeks.

Action items include API design (3 days) and UI design (2 days).

The client is responsible for providing API keys.

A primary risk identified is the potential delay in third-party API integration.

## Change Summary

Formalization of specific authentication methods (Email and Google) and the addition of activity/analytics tracking to the dashboard requirements.

## Impact

Backend: Requires implementation of two authentication flows and analytics data endpoints.

Frontend: Requires UI for Google OAuth and analytics visualization.

Timeline: Remains at 2 weeks, but requires tight coordination on API key delivery.

## Proposed Work

Design and implement Backend APIs for email and Google authentication.

Develop a Dashboard UI capable of displaying user activity and analytics.

Integrate Google Authentication API.

Set up analytics tracking logic.

## Acceptance Criteria

Users can successfully log in via email.

Users can successfully log in via Google authentication.

Dashboard correctly displays user activity and analytics data.